You're at a strong position. To actually submit v1 to App Store and pass review, focus on these high-ROI blockers in order:

- Compliance & Legal (blocking issue for App Store)

  - Mandatory disclaimer modal on first app load (must re-accept each session or quarterly)

  - Privacy Policy page linked in app + App Store metadata

  - Terms of Use page linked in app

  - Settings page with "About" + "Contact Support" + "Delete Data" option

  - Non-advisory language audit across UI

- Reliability & Error Handling (review rejection risk)

  - Loading spinners on all data-fetch buttons

  - Empty state messaging (e.g., "No signals yet. Add tickers and run analysis.")

  - Graceful fallback if live data unavailable (show cached + clear badge)

  - HTTP error retry logic with 3-second backoff

  - No crash recoverable within 30s of user action

- Architecture for mobile (v1 can be web but v1.1 needs mobile ready)

  - Extract analysis pipeline into /api/v1/ endpoints

  - Simple JWT-less user session using browser localStorage

  - Watchlist stored per-session and optionally in cloud

  - This lets you later build React Native app calling same backend

- App Store submission assets

  - App icon (1024x1024, rounded corners, no text)

  - 5 screenshots (iPhone sizes) showing: onboarding disclaimer, watchlist, daily signals, explanation, settings

  - App name: "Stock Trend Agent" or "Trend Signals"

  - Subtitle: "AI-assisted market insights (for educational purposes)"

  - Privacy policy URL (can be Notion page, GitHub pages, or basic HTML file hosted on Render)

- UX Polish (v1 launch quality)

  - Mobile-responsive CSS audit (test on max-width: 480px)

  - Dismiss/skip onboarding for returning users

  - One "Rate this app" prompt after 5 successful analyses

Fastest path to TestFlight (2-week sprint):

Week 1:

- [Day 1-2] Add disclaimer modal + Settings page + Privacy/Terms placeholder links

- [Day 3-4] Add loading states and empty state messages to all main screens

- [Day 5] Add basic error retry logic to analyze callbacks

Week 2:

- [Day 1-2] Mobile responsiveness CSS review and fixes

- [Day 3] Create app icon, take 5 screenshots

- [Day 4] Write privacy policy (copy template from Termly or Iubenda, customize)

- [Day 5] App Store metadata fillout and TestFlight build submission

Recommended immediate next task (highest blockers first):

Add a "Disclaimer Modal" that pops on app load + Settings page with:

- ✅ Disclaimer accept button (gates into app)

- ✅ Privacy Policy link

- ✅ Terms of Use link

- ✅ "Send Feedback" form

- ✅ "Delete My Data" button

This single task unblocks App Store compliance review and makes the product feel official. I can build this in ~30 min inside your current Dash if you want.